## Slide 2
Software projects fail mainly due to unclear requirements, weak planning, poor communication, no structured process, late testing, unrealistic deadlines, and lack of automation.
What are the reasons software projects fail?
To build software systematically and successfully, we follow SDLC.

## Slide 3
Software Development Life Cycle (SDLC) is a structured approach to planning, analysis, designing, building, testing, deploying, and maintaining software.
SDLC = Plan →Analysis → Design → Build → Test → Deploy → Maintain

## Slide 5
The Waterfall Model is a linear, sequential SDLC method where each phase must be completed before the next begins.
Pros
Simple, easy to manage
Well-documented
Good for fixed requirements
Cons
No feedback until later
Not flexible
Costly to change
Projects with well-defined, stable requirements
Government systems, billing systems.
Organisations that require strict documentation
Banking, aerospace, healthcare, and defense projects.

## Slide 6
The V-Model is an extension of the Waterfall model, where each development phase has a corresponding testing phase, forming a “V” shape.
Pros
Testing is planned early, and every stage has a matching test phase.
Cons
Still Not flexible
High Cost to change
Safety-critical applications and Highly regulated domains
Aerospace control systems
Defense and missile systems
Medical devices
Automobile safety modules (ABS, airbags)

## Slide 7
An Iterative model builds a product through repeated cycles (iterations), starting with a basic version and adding more features and complexity in each subsequent version.
Pros
Early working software delivered.
Allows requirement changes
Each iteration improves previous version
Reduced risk due to incremental delivery.
Cons
Requires good planning for iterations
Can become costly if iterations uncontrolled
Complex to manage
Architecture needs to support future changes
Iterative Model

## Slide 8
Agile methodology is an iterative approach to software development that emphasizes flexibility, collaboration, and customer satisfaction.
It breaks projects into small, manageable cycles called sprints*, which allows teams to deliver value incrementally and adapt quickly to changing requirements.
*A sprint is a planned delivery schedule for an aspect of the system.
Within a sprint the principles of analysis, design, implementation and testing are used.

## Slide 9
Scrum focuses on project management (planning, roles, meetings, delivery pace).

## Slide 10
XP (Extreme Programming) focuses on engineering practices (how code is written, tested, and integrated).

## Slide 11
Kanban is a workflow management method that uses visual cues to manage and improve work, originating at Toyota for lean manufacturing.
It's now widely used in software development and other fields to increase efficiency by visualizing work, limiting work-in-progress (WIP), and promoting a "pull" system where work is moved to the next stage only when there is capacity.

## Slide 12
Development refers to the process of designing, coding, testing, and building software applications.
Goal of Development
To create high-quality software features that meet user and business requirements.
Operations refers to the activities involved in deploying, running, maintaining, and monitoring software in production environments.
Goal of Operations
To ensure system stability, availability, performance, and security.

## Slide 13
DevOps is the union of people, process, and products to enable continuous delivery of value to your end users.
Develop
DevOps
Operate
“
”
Deliver

## Slide 14
Traditional models separate development and operations, causing:
Slow releases
Frequent failures
Poor communication
Manual deployments
DevOps solves this by:
Automating build, test, and deployment
Enabling continuous feedback
Promoting shared responsibility

## Slide 15
DevOps is a software development approach that integrates Development (Dev) and Operations (Ops) to improve collaboration, automation, and continuous delivery of high-quality software.
DevOps is a set of practices, cultural philosophies, and tools that integrates software development (Dev) and IT operations (Ops) to enable continuous integration, continuous delivery, and continuous deployment of software through automation and collaboration.

## Slide 16
Principle | Description
Collaboration | Encourages open talks and teamwork. Development, operations, and stakeholders work together. This helps to share responsibility for quality and delivery.
Automation | Makes repeated tasks easier. Automation of code integration, testing, and deployment reduces mistakes. This increases overall efficiency.
CI / CD | Enables fast and safe software delivery. This is done by merging code changes into a central place often and automatically putting tested code into production.
Monitoring and Feedback Loops | Involves continuous monitoring of applications and infrastructure. This gives real-time information. Learning from failures and successes helps to improve all the time.
Principles of DevOps

## Slide 17
Features | DevOps | Agile
Agility | Agility in both Development & Operations | Agility in only Development
Processes/ Practices | Involves processes such as CI, CD, CT, etc. | Involves practices such as Agile Scrum, Agile Kanban, etc.
Key Focus Area | Timeliness & quality have equal priority | Timeliness is the main priority
Release Cycles/ Development Sprints | Smaller release cycles with immediate feedback | Smaller release cycles
Source of Feedback | Feedback is from self (Monitoring tools) | Feedback is from customers
Scope of Work | Agility & need for Automation | Agility only

## Slide 18
Key Aspects of DevOps Architecture
Continuous Integration (CI) − CI is a practice where we automatically combine code changes from many contributors into a shared place several times a day. This process helps us find and fix problems early. It makes our software better.

## Slide 19
Key Aspects of DevOps Architecture
Continuous Delivery (CD) − CD builds on CI. It makes sure that the combined code is always ready to be used. This way, we can release new features and fixes quickly and reliably.
Continuous Delivery → Manual approval to deploy
Continuous Deployment → Automatic deployment without approval

## Slide 20
Key Aspects of DevOps Architecture
Infrastructure as Code (IaC) − IaC is about managing and setting up our infrastructure through code. We dont do it by hand. This way, we can set up our infrastructure automatically, consistently, and repeatedly. It reduces mistakes and speeds up the process.

## Slide 21
Key Aspects of DevOps Architecture
Microservices Architecture: Microservices give us more flexibility. These services are not tightly connected. We can develop, deploy, and scale them on their own.
They let us work on different parts without stopping the whole system.

## Slide 22
Key Aspects of DevOps Architecture
Automation Tools: Automation is very important in DevOps architecture. Tools like Jenkins, Ansible, and Terraform to automate tasks. These include testing, deployment, and managing setups.

## Slide 23
Key Aspects of DevOps Architecture
Monitoring and Logging − We need to monitor our applications and infrastructure all the time. This is key to keeping the performance and reliability. Monitoring tools gather data and metrics. Logging tools collect detailed event information. This helps to find and fix issues quickly.

## Slide 24
Key Aspects of DevOps Architecture
Collaboration and Communication − Good teamwork between development and operations is key for DevOps architecture to work well. Tools like Slack, Jira, and Confluence help to communicate and manage projects.

## Slide 25
Key Aspects of DevOps Architecture
Collaboration and Communication − Good teamwork between development and operations is key for DevOps architecture to work well. Tools like Slack, Jira, and Confluence help to communicate and manage projects.

## Slide 26
DevOps Workflow
The DevOps workflow refers to the set of practices and processes that facilitate collaboration and integration between development (Dev) and operations (Ops) teams to automate and streamline the software development lifecycle.
The goal of the DevOps workflow is to achieve faster and more reliable software delivery while ensuring high quality, stability, and continuous improvement.

## Slide 27
DevOps Workflow
1. Plan:
Define and prioritize features, bug fixes, and improvements.
Collaborate between development, operations, and other stakeholders to align goals.
Break down tasks into manageable units and create a backlog.
2. Develop:
Developers write code for new features or bug fixes based on the requirements.
Version control systems (e.g., Git) are used to manage and track code changes.
Code reviews are conducted to ensure code quality and adherence to standards.

## Slide 28
DevOps Workflow
3. Build:
Automated build tools compile, test, and package the code into executable artifacts.
Continuous Integration (CI) systems trigger builds automatically whenever new code is committed.
Automated tests, including unit tests and integration tests, are run to catch bugs early.
4. Test:
Automated tests help identify bugs and issues before deploying to production.
Testing environments, such as staging or testing environments, simulate production conditions.
Automated testing tools and frameworks are used to ensure consistent and repeatable results.

## Slide 29
DevOps Workflow
5. Deploy:
Deployment strategies and patterns, as discussed earlier, are chosen based on the application’s needs.
Automation scripts or tools are used to deploy applications to various environments.
Continuous Deployment (CD) pipelines automate the deployment process and ensure consistency.
6. Monitor:
Continuous Monitoring ensures that the deployed application is performing as expected.
Monitoring tools collect data on performance, availability, and user experience.
Alerts are configured to notify teams of any anomalies or incidents.

## Slide 30
DevOps Workflow
7. Operate:
Operations teams manage the running applications, responding to incidents and maintaining uptime.
Automated scaling and orchestration help manage resources as demand fluctuates.
Infrastructure as Code (IaC) practices ensure consistent provisioning and configuration.
8. Feedback:
Collect feedback from users, stakeholders, and monitoring systems.
Use metrics and data to analyze application performance and user behavior.
Continuous feedback loops guide further improvements and adjustments.

## Slide 31
DevOps Workflow
9. Iterate:
Based on feedback and performance data, make improvements to the application.
Iteratively refine the development, deployment, and operational processes.
Use retrospectives and post-mortems to identify areas for improvement.

## Slide 32
DevOps Workflow

## Slide 33
Version control Tools
Version control or source control is the practice of tracking and managing the changes made to the software code. Source code management or version control tools are the software that helps you keep track of every small change made to the codebase without making a huge effort.

## Slide 34
Version control Tools
Best for open-source, collaboration, and simple CI/CD.
Ideal for small teams using Jira.
Perfect for all-in-one DevOps and self-hosting.

## Slide 35
Key Tools
Container management includes but limited to automating container creation, deployment, and scaling. It also involves addition, replacement, and organization of containers on a larger scale. The software used to fulfill these purposes in DevOps are container management and orchestration tools.

## Slide 36
Container management
Docker packages apps into lightweight, portable containers that run anywhere. It focuses on single-host deployment.
Kubernetes automates cloud deployment, scaling, and management of containerized apps across clusters.
Mesos abstracts resources (CPU, RAM) across a cluster for diverse workloads (containers, Hadoop, etc.)

## Slide 37
CI/CD Tools
Continuous Integration (CI) and Continuous Delivery (CD) embody a culture, operating principle, and set of best practices that help you to deliver code changes more reliability and frequently. The tool/software that assists you in implementing these practices is known as CI/CD tools.

## Slide 38
CI/CD Tools
Bamboo is a commercial CI/CD tool by Atlassian, tightly integrated with Jira and Bitbucket. It’s user-friendly but pricey, best for teams already using Atlassian tools.
Jenkins is an open-source, highly customizable CI/CD server with a vast plugin ecosystem. It’s self-hosted and complex to set up, requiring DevOps expertise.
CircleCI is a cloud-native, fast CI/CD platform with simple YAML configs and parallelism.- It’s easy to use but limits free tier, ideal for small to medium projects.

## Slide 39
Test Automation Tools
Test automation runs automated test cases, manages test data, and utilizes the results to improve software quality.
A test automation tool helps organizations automate their software testing needs, reduce human intervention, and aims to achieve speed, reliability, and efficiency in the testing campaign.

## Slide 40
Test Automation Tools
Selenium is an open-source, code-heavy tool for web automation (Java, Python, etc.), ideal for dev/QA teams.- It’s flexible but requires maintenance and no mobile testing support.
Testsigma is a cloud-based, no-code platform for web, mobile, and API testing, perfect for non-tech users.-
IBM RFT is a commercial, script-less tool for web, desktop, and Java apps, used in large enterprises.- It integrates with IBM tools but is expensive and complex to learn.

## Slide 41
Project Management Tools
Project management tools help you to plan, organize, and manage resources.
It also assists in estimating the usage of resources and thereby helps manage the projects effectively.
Track and manage projects with the help of such tools and also achieve a defined goal.

## Slide 42
Project Management Tools
Jira is a project management tool for tracking tasks, bugs, and sprints (agile, scrum, kanban). Best for development teams, issue tracking, and roadmaps.
Confluence is a team wiki for docs, meeting notes, and knowledge sharing.- Great for collaboration, documentation, and centralized info.
Slack is a real-time chat tool for instant messaging, channels, and integrations (e.g., GitHub, Google Drive). Perfect for quick communication, remote teams, and reducing email clutter.

## Slide 43
Build automation tools
Build automation automates manual tasks to create and build software without human intervention.
Such tools help you in various tasks such as compiling computer source code into binary code, packaging binary code and running automated test cases.

## Slide 44
Build automation tools
Gradle is a flexible, Groovy/Kotlin-based build tool for Java/Android projects, faster than Maven.- It’s ideal for complex, custom builds but has a steeper learning curve.
Maven is a widely-used, XML-based build tool for Java projects, convention-over-configuration.- It’s stable and plugin-rich but slower and rigid for custom needs.
TeamCity is a commercial CI/CD server by JetBrains, hosted or self-managed.- It supports Maven/Gradle out-of-the-box, UI-friendly, but costs

## Slide 45
Application performance
monitoring (APM) tools
In today’s day and age of IT automation, Application Performance Monitoring (APM) is the standard practice of monitoring the performance of an application.
APM tools ensure that the services provided are up to a certain standard and help you identify any performance issues.

## Slide 46
Application performance
monitoring (APM) tools
AppDynamics is a commercial APM tool for monitoring app performance (Java, .NET, etc.), focusing on business transactions and user experience.- It’s ideal for production troubleshooting but costly and complex to set up.
Appium is an open-source mobile automation framework for testing native/hybrid apps (iOS, Android).- It’s cross-platform, code-driven (Java, Python) but requires technical skills.
Applause is a crowdtesting platform for real-user testing (functional, localization, accessibility).- It delivers fast, scalable feedback but depends on external testers, not automation.

## Slide 47
DevSecOps tools
DevSecOps is the standard practice for integrating security into continuous integration, continuous delivery, and continuous deployment pipeline.
The DeSecOps tools help you incorporate security values into DevOps and make it an integral part of the whole lifecycle.

## Slide 48
DevSecOps tools
Acunetix is a commercial web vulnerability scanner for detecting SQL injection, XSS, etc., focusing on security testing.- It’s accurate for web apps but costly and limited to web scope.
Codacy is a cloud-based code quality tool for static analysis, code smells, and security (supports 40+ languages).- It’s easy to integrate (GitHub, GitLab) but less customizable than self-hosted tools.
SonarQube is an open-source platform for continuous code inspection (bugs, security, maintainability).- It’s self-hosted, highly customizable but requires setup/ maintenance.

## Slide 49
DevOps automation
tools
DevOps automation adds a technology that performs tasks with minimum human intervention and creates a feedback loop between the development and operation teams.
DevOps automation tools are the softwares that help you automate the whole software development process while also keeping an eye on life cycle phases, deployment, monitoring, and more.

## Slide 50
DevOps automation
tools
Terraform is an IaC (Infrastructure as Code) tool for automating cloud infrastructure (AWS, Azure, etc.) using declarative HCL. It’s multi-cloud, version-controlled, and scalable but has a learning curve.
Nagios is an open-source monitoring tool for alerting on server, network, and app issues.- It’s highly customizable but complex to configure and UI is outdated.
Buddy is a cloud CI/CD pipeline tool for automating builds, tests, and deployments with a user-friendly GUI. Supports GitHub/GitLab

## Slide 51
DevOps tools
Stage Tools
Plan Jira / Kanban
Code Git, GitHub
Build Maven/NPM, Jenkins
Test JUnit/Jest, SonarQube, Selenium
Package Docker
Deploy Kubernetes, OpenShift
Config Ansible
Monitor Grafana, Prometheus